# Document Management System – Jira Stories with Sub-Tasks

## Story 1.1.1 – Customer uploads documents before application

### Architecture

Define entity-centric document domain model

Define document lifecycle independent of application lifecycle

### Design

Design pre-application upload user experience

Design upload progress and status indicators

### AWS Implementation

Design S3 bucket strategy with entity-level prefixes

Implement pre-signed URL upload mechanism

### Business Analysis

Define pre-application eligibility rules

Define success metrics for data prefill

### Development

Implement upload UI

Implement backend upload APIs

### Testing

Test upload before application creation

Test invalid file scenarios

### DevOps

Setup CI/CD pipelines

Configure IAM roles and secrets

### SRE

Define upload SLIs/SLOs

Configure alerting on upload failures

## Story 1.1.2 – RM uploads documents at entity level

### Architecture

Extend entity document model for RM role

Define role-based document permissions

### Design

Design RM entity document grid

Design document reuse indicators

### AWS Implementation

Configure Cognito role mapping

Enforce IAM-based access control

### Business Analysis

Document RM onboarding workflows

Define reuse constraints

### Development

Implement RM upload screens

Implement reuse linking logic

### Testing

Test role-based access

Test cross-journey reuse

### DevOps

Feature flag RM flows

### SRE

Monitor RM upload volumes